## Terms of Reference

## Mid-Term Review (MTR) of the project

## KIK/63 Building a renewable energy system - solar collectors in health care facilities

Warsaw, 21 October, 2015

Priority area of the Swiss - Polish Co-operation Programme: Environment and Infrastructure Focus area of the Swiss - Polish Co-operation Programme: Rehabilitation and modernisation of basic infrastructure and Improvement of the environment Objective 2: To increase energy efficiency and to reduce emissions, in particular greenhouse gases and hazardous substances

- Background

The Swiss-Polish Cooperation Programme (SPCP) covers 58 projects accounting for some CHF 464.6 mio. Approximately 40 percent of this funding finances 16 infrastructural projects in the field of environment protection out of which 10 projects focus on  energy efficiency . The total budget allocated in these the project amounts to ca. CHF 11 mln. The project aim is the improvement of the health and living conditions for the population in the covered region particularly with regard to the air quality.

- Objectives of the MTR

The objectives of the MTR of the KIK/63 project are:

1) to assess the level and quality of implementation of the project, identifying its strengths, weaknesses and risks;

2) to suggest corrective measures if still needed in order to better achieve the overall objectives;

The MTR shall review the following assumptions:

- The activities planned are being implemented and they are implemented timely, including the broadened project scope;

- The results and objectives already achieved are coherent with those planned, including the broadened project scope;

- The conditions announced in the project decision letter have been respected;

- The project methodology has been applied

- The institutional capacities are in place;

- The funds already spent were used effectively (adequately to the results achieved) and efficiently (outputs - qualitative and quantitative - in relation to the inputs).

The MTR takes into account also qualitative aspects of the project activities, especially as it comes to the project changes already applied.

- Organisation of the MTR

According the Article 7.2 of the Project Agreements: ‘A review shall be organised by the NCU at the end of the second year of the implementation of the Project. The purpose is monitoring of the project execution and deciding about possible actions to correct weaknesses. The terms of reference for the review shall be consulted with Switzerland.’

The exact time of the MTR is arranged between SCO, NCU and IB, having in mind the level of physical and financial advancement of the project.

NCU organizes the MTR in collaboration with IB and SCO. The agenda, the methodology and the content of the report have to be agreed between NCU, SCO and IB. IB is in charge of the logistics of the MTR. In order to lay a solid basis, the team members representing various organizations (IB/NCU/SCO) shall have a similar knowledge level about the project and apply the same criteria / reporting principle in the MTR.

The IB hires  an external expert in order to get an independent perception of the project and to support the quality of the MTR in methodological and thematic areas.

- Methodology

  - Analysis of a project documentation

The following documents are to be analysed: Final Project Proposal (incl. Annexes), SECO Decision Letter, Project Interim/Annual Reports, Project logframe and budget, reports of external controls, Project Change Request, SCO comments to the tender documentation as per SCO letter of 6th of December 2013, contract with the General Contractor, SCO monitoring or project visits and other documents (if applicable) e.g.: reports of external experts, proposals of further amendments of the project scope and of the project budget.

  - Request to the Executing Agencies before the MTR

At least two weeks before the MTR the EA will be informed in writing by the NCU about the forthcoming review and about the expectations towards the EA in this respect. The NCU letter will also contain a list of questions concerning the project’s implementation status: general issues (see point 4.3. below) and technical issued (see point 4.4) , as well as a request for consolidated financial data (see point 4.3.A. and Annex 1, Annex 2).

The EA’s reply shall be given at least one week prior to the date of the MTR in English and in Polish in a written form addressed to NCU/IB/SCO (already existing documents can be annexed to the communication).

Additionally, the EA may receive some subsequent questions concerning the project to be addressed at the MTR, depending on the actual situation in the project.

Technical issues are to be investigated by the technical expert and will be addressed before or/and during the MTR visit.

The EA is also invited to propose any other issues that are in their opinion worth to be addressed during the MTR.

During the MTR, the EA shall make a maximum 15 min presentation (in Polish or in English - language to be defined) about the achieved results/current implementation status.

The MTR detailed agenda shall be proposed by the review team (NCU/IB/SCO) to the EA, and agreed by all parties with due advance.

  - General issues and questions to the EA (to be answered in writing before the MTR)

- Project progress:

Budget and expenses

- What are the budget and expenses until 31sth of October 2015 of each activity? The expenses should be shown according to the categories of simplified budget (please use the table format enclosed as Annex 1).

- Additionally the amounts of grant received and co-financing should be provided (please use the table format shown as Annex 2).

- Please provide a forecast of spending in 2016 for each quarter (expected value of remaining Reimbursement Requests).

Physical and financial status

- What is the physical and financial implementation status of the project so far? Please try to estimate both in percentages.

- Are there any delays or discrepancies (between physical and financial progress), and if so, what are the reasons?

- Any changes to schedule, current spending against the planned budget and expenditure schedule, any corrective measures implemented?

- What is the status of implementation of information and promotion part?

Project results and indicators

- What are the specific outcomes/outputs achieved up to 31sth October 2015 (please use the indicators set out in the logical framework)? To which extent are they on track to be achieved?

- What were / are the major factors influencing the achievement or non-achievement of the objectives?

- Please describe the system of collecting data for monitoring the status of reaching outcome indicators.

Project changes

- Which (major) changes have been introduced in the course of the project implementation? Please provide a list.

- Are there any other changes planned in the project (please note that the final request for changes has been submitted and accepted by the donor).

- Cooperation and steering

- How is the management of the project organized?

- How do the EA assess the cooperation with the project stakeholders, including the division of roles and responsibilities?

- Sustainability and context

Sustainability is concerned with measuring whether the benefits of an activity are likely to continue after donor funding has been withdrawn. When evaluating the sustainability of the project, the following question shall be considered:

- Does the EA anticipate the sustainability of the project after donor funding is ceased and what action is being taken at this stage to guarantee this sustainability?

- To what extent is the project complementary to other efforts and projects (e.g. EU)? To what extent is the project aligned with national / international (in particular EU) policies?

- Best practice & Up-scaling

- Which are innovative approaches or good practices that merit dissemination and up-scaling?

- Does the EA share the best practices and lessons learned gained in the project with other Executing Agencies or other entities?

E.	Project specific issues

- How do you assess the cooperation with the Contractor? What are major difficulties?

- Please update information on current and foreseen risks and opportunities

  - Technical issues to be investigated by technical experts

- Cooperation with the Contractor, incl. investors’ supervision, identified problems and risks, pace and quality of installation works (what works well, what doesn’t, what can go wrong).

- Quality of equipment, installation and modernization works in general.

- Supervision: focus on the reliability / accuracy of the investors’ supervision.

- Overview of installers’ and supervision’s works – what has worked well, what has needed or awaits improvements.

- Quality of coordination of the installation / modernization works.

- Accuracy and effectiveness of the system of monitoring environmental effect of the project in order to provide credible information on the level of achievement of Outcome indicators.

- Feasibility of successful implementation, within the final deadline, of all works, including further modernization works approved under the Change Request.

Based on the assessment of the above mentioned criteria and questions (point 4.3. and 4.4.), the evaluators are expected to come up with a number of key lessons learnt and corresponding recommendations, including suggestions for corrective measures allowing to reorient the project so as to increase effectiveness and relevance of the intervention.

  - Reporting

For the project a report is to be prepared. The report should present the project status and in principle confirm and elaborate on the preliminary conclusions and recommendations formulated during the debriefing panel. In case there are major differences in viewpoints on important issues, it should be highlighted in the respective fields.

All team members contribute to the reports. However the technical experts recruited by the IB elaborate a part of the report regarding technical issues (incl. quality of equipment, installation and modernizations works). The IB draft a part of the report concerning  the content related issues connected with the physical implementation of the project. Afterwards the report (consisting of two above-mentioned parts) is commented/bilaterally consulted with the NCU and SCO and finally circulated among EA by the NCU. In case of SCO’s and NCU’s requests for clarifications or additional comments, if in SCO’s or NCU’s view some issues have not been sufficiently covered, the technical expert will be asked to complement the final version of the report with additional information (this will not require additional field visits). Therefore, the technical part of the report will only be considered final once consulted with the Swiss side.

A written response of the EA to the MTR reports shall be provided to the NCU within 2 weeks after the reports receipt.

Annex 1 – budget and expenses

| Project title: …… INCURRED EXPENSES UP TO ……… |
| --- |
| Category | Budget [PLN] | Incurred cumulative expenses to date [PLN] | Percentage of budget spent to date [%] | Remaining budget [PLN] | Incurred cumulative expenses to date - Category / Total [%] |
| I. | Budget category... |  |  |  |  |  |
| 1.1. | Budget sub-category... |  |  |  |  |  |
| II. | Budget category... |  |  |  |  |  |
| 2.1. | Budget sub-category... |  |  |  |  |  |
| TOTAL |  |  |  |  | 100% |  |

Annex 2 – grant and co-financing

| Project title: ……. GRANT AND CO-FINANCING PROVIDED UP TO ……… |
| --- |
| Category | PLN |
|  | Amount provided to date |
|  | [PLN] | Category / Total [%] |
| Swiss contribution |  |  |
| Co-financing |  |  |
| TOTAL |  | 100% |

Annex 3 – indicative reporting structure

Executive Summary

Background

Methodology of the MTR

Status of project implementation in terms of: Physical and financial progress Project changes in comparison to the FPP Institutional capacities and steering (incl. partnership, if applicable) Effectiveness and efficiency Achievements at outcome and output levels, success and critical factors Sustainability Lessons learnt, innovations, best practices

Conclusions and recommendations

Dissenting views, if applicable

Annexes